L5;R75

74, Forest Road

Oldbury

Warley

B68 0EF

A. Mills,

Development Manager,

Heronmount Fuel Management Specialists,

C. H. Jones (Walsall) Ltd.,

Unit 23,

Sketchley Lane Industrial Estate,

Hinckley,

Leicestershire LE10 3ES

Dear Mr. Mills,

Thank you for your letter of 14th March.  I have examined

the code that you sent, and am able to give the following estimate:-

To :

Initial Evaluation			     	  	FOC

Modify software	4 days at 250/day	       		750

Testing software 2 days at 250/day            		500

Installation and commissioning 2 days at 250/day	500

(plus expenses)                                ----

1750

----

Plus Expenses

Future support (if required) 40/hour

I must stress that this is an estimate only, but am prepared to commit

to a maximum of 2000, subject to the total job not taking more than

ten days.  Should it extend longer than this, a revised estimate will

be prepared.  The estimate is subject to there being no different

calls to the routine IOINT than are contained in the listing you sent

me.

I propose the following course of action:-

1)	You confirm in writing that you wish the project to proceed.

2) I develop the software, and inform you on completion.

3) At this time, a 500 down payment would be required.

4) I can then visit your premises and install and commission the

software, and train your staff in its use.  Your company would pay for

hotel accommodation if required.

At this stage, object code only would be supplied.

5) Following satisfactory completion of the project, a sign-off

document will be presented.  On this being completed, the balance of

the monies would be due.

6) On receipt of the balance, full source code will be provided.

Yours faithfully,

Peter Banks